FUNCTIONAL & REQUIREMENTS SPECIFICATION

# Multimodal Wheel
Assembly Intelligence

AI-assisted wheel-station quality assurance

Prototype assurance statement This specification defines a 36-hour, software-only demonstrator. It is not validated, certified, or approved for production release decisions. Any real deployment requires plant-specific engineering, safety analysis, cybersecurity review, model validation, and human-governed operating procedures.

| Document | Value |
| --- | --- |
| Document ID | MWAI-FRS-001 |
| Version | 1.0 |
| Status | Hackathon baseline |
| Date | 2026-08-07 |
| Prepared for | AI Hackathon Team |
| Classification | Internal working document |

Detect → corroborate → explain → act → learn

# Document control

| Item | Detail |
| --- | --- |
| Purpose | Define the business, functional, AI, data, integration, interface, assurance, and delivery requirements for the Multimodal Wheel Assembly Intelligence prototype. |
| Intended readers | Hackathon team, judges, product owner, manufacturing quality specialists, software engineers, data scientists, and integration reviewers. |
| Source baseline | User-provided Manufacturing Quality Control Defect Detection Agent problem statement and the selected wheel-assembly inspection concept. |
| Normative language | “Shall” denotes a requirement. “Should” denotes a recommendation. “May” denotes an option. |
| Priority scheme | Must = required for the demo; Should = valuable if time permits; Could = deferred without invalidating the MVP. |
| Change control | Changes to Must requirements, decision rules, or safety framing require product-owner and technical-lead agreement and a version update. |

## Revision history

| Version | Date | Author/owner | Change |
| --- | --- | --- | --- |
| 1.0 | 2026-08-07 | Hackathon team | Initial reviewed requirements baseline |

## Review and approval

| Role | Name | Decision | Date |
| --- | --- | --- | --- |
| Product owner | TBD | Pending | — |
| Manufacturing quality SME | TBD | Pending | — |
| Technical lead | TBD | Pending | — |
| Demo owner | TBD | Pending | — |

# Table of contents

| Section | Page |
| --- | --- |
| 1. Executive summary | 4 |
| 2. Original problem statement | 5 |
| 3. Business context, goals, and scope | 6 |
| 4. Prototype concept and use cases | 8 |
| 5. Architecture and decision design | 10 |
| 6. Requirements catalogue | 12 |
| 7. 36-hour MVP delivery plan | 19 |
| 8. Demonstration and validation | 21 |
| 9. Risks, controls, and limitations | 23 |
| 10. Post-hackathon roadmap | 24 |
| 11. Acceptance checklist | 25 |
| Appendix A. Defect and action taxonomy | 26 |
| Appendix B. Example inspection output | 27 |
| Appendix C. Example interface contracts | 28 |
| Appendix D. Requirement ID index | 29 |

# 1. Executive summary

Multimodal Wheel Assembly Intelligence (MWAI) is a focused quality-control prototype for an automotive wheel-assembly station. It combines image evidence, simulated per-fastener tightening-torque curves, vehicle configuration, tool and station metadata, and recent inspection history. Specialized agents assess each modality, then an evidence-fusion layer produces a conservative PASS, REVIEW, or HOLD recommendation with reasons, actions, and a traceable mock MES record.

The concept demonstrates why multimodal AI is stronger than vision-only inspection: a wheel can look complete while one fastening operation is under-torqued, over-torqued, incomplete, or associated with a degrading tool. Conversely, an apparent visual concern can be evaluated against torque and configuration evidence before escalation.

MVP outcome A judge or operator can submit one prepared inspection case and receive an evidence-backed decision, annotated visual findings, torque analysis, likely cause, recommended action, history context, a simulated MES event, and an auditable agent trace within five seconds on the agreed demo laptop.

## 1.1 Business outcomes

Earlier identification of assembly defects before downstream rework or release.

More consistent decisions than unaided visual checks alone.

Faster containment through VIN-, station-, tool-, and fastener-level traceability.

Explanations that help an operator understand what failed and what to do next.

A feedback dataset that supports later calibration and controlled model improvement.

## 1.2 Success definition

| Dimension | MVP target |
| --- | --- |
| Completeness | All Must requirements demonstrated or explicitly waived before submission. |
| Decision quality | 100% correct PASS/REVIEW/HOLD decisions on the curated demo test pack; no unsafe PASS in that pack. |
| Multimodal value | At least one case that passes vision but is held because of torque evidence. |
| Performance | P95 end-to-end response ≤ 5 seconds across 20 runs on the demo laptop, excluding first model load. |
| Traceability | Every decision contains input hashes, agent outputs, configuration/model versions, rule references, and timestamps. |
| Usability | A new reviewer can understand the verdict, top evidence, and next action within 30 seconds. |

# 2. Original problem statement

The following text is reproduced from the supplied challenge statement.

PROBLEM STATEMENT Manufacturing plants require efficient quality control processes to detect defects early and reduce rework or scrap costs. Manual inspections are labor-intensive and subject to human error, causing inconsistent quality outcomes. Existing automation solutions are often limited to specific defect types and lack integration with production data and feedback loops. An AI multi-agent system that analyzes sensor data and inspection images, integrates with MES systems, and provides real-time defect detection and alerts can significantly enhance quality control effectiveness.

## 2.1 Data considerations

Sensor readings (temperature, vibration, etc.) and high-resolution inspection images; production metadata from MES; historical defect records; moderate to high data volume with real-time streaming; preprocessing includes noise filtering and image normalization; privacy for proprietary production data; synthetic defect datasets with labeled anomalies for development.

Consider using synthetic or anonymized data where appropriate. Ensure data quality and relevance to the problem context.

## 2.2 Solution expectations

A multi-agent AI system featuring agents for sensor/image data ingestion, defect detection using computer vision and pattern recognition, and alert management. Features include a quality control dashboard with real-time defect visualization, trend analysis, and reporting. Integrations with MES APIs enable automated data flow and incident logging. Success metrics focus on detection accuracy, inspection time reduction, and defect rate improvement. Demonstrations include live defect detection scenarios, multi-agent workflow, and comprehensive documentation with test suites.

# 3. Business context, goals, and scope

## 3.1 Context and value hypothesis

Wheel assembly is safety-relevant, visually understandable, and naturally multimodal. Visual inspection can confirm presence, type, and visible condition, while tightening curves can expose process defects that are not visible. Vehicle and station context enables variant verification and root-cause hypotheses. This makes the station suitable for a clear software-only demonstration without implying production readiness.

## 3.2 Goals and non-goals

| Goals | Non-goals |
| --- | --- |
| Verify a single wheel assembly using multiple evidence sources. | Inspect an entire vehicle or all four wheels in the MVP. |
| Demonstrate known-defect checks plus an unknown-anomaly signal. | Certify wheel safety or replace a trained quality inspector. |
| Provide a conservative, explainable decision and next action. | Control a fastening tool, PLC, robot, or production release gate. |
| Write a realistic mock MES quality record and accept feedback. | Connect to a live MES, camera, or torque controller. |
| Show repeatable demo metrics and a testable specification. | Claim production accuracy from synthetic or staged data. |

## 3.3 In scope

One wheel image per inspection; JPEG or PNG.

Four- or five-fastener configurations in prepared fixtures.

Simulated tightening curves mapped to individual fastener positions.

Mock vehicle configuration, station, tool, and recent history records.

Checks for missing fastener, wrong wheel variant, visible rim/tire concern, abnormal tightening signature, and cross-modal inconsistency.

Dashboard, mock MES write, operator feedback, audit trace, canned trend view, and report export.

## 3.4 Out of scope

Real-time plant control, autonomous release, robot/PLC commands, or actual MES writes.

Safety certification, regulatory compliance claims, production capability studies, or formal measurement-system analysis.

Model retraining during the inspection flow.

Uncontrolled field images, full tire-internal inspection, or defects invisible to the available modalities.

Production-scale identity, high availability, disaster recovery, or fleet deployment.

## 3.5 Stakeholders

| Stakeholder | Need / responsibility |
| --- | --- |
| Operator / quality inspector | Clear status, evidence, and actionable next step; records corrections. |
| Quality engineer | Defines defect taxonomy, torque ranges, review policy, and validation cases. |
| Production supervisor | Monitors holds, recurrence, station/tool patterns, and containment. |
| Product owner / hackathon lead | Controls MVP scope and acceptance. |
| AI / data engineer | Implements and evaluates vision, torque, anomaly, and fusion components. |
| Application engineer | Implements orchestration, dashboard, persistence, APIs, and tests. |
| MES / integration owner | Reviews mock contracts and later production integration. |
| Cybersecurity / privacy reviewer | Reviews access, retention, logging, dependencies, and proprietary data handling. |

## 3.6 Assumptions and constraints

The MVP is completed in 36 elapsed hours by a small team.

The demo uses staged wheel images and synthetic or manually authored torque data.

The expected wheel specification and torque limits are mock engineering values, not real release specifications.

The demo laptop provides Python 3.10+, a modern browser, and adequate memory; GPU acceleration is optional.

A human remains responsible for any real-world decision. The MVP never issues physical control commands.

Required demo fixtures and models are cached locally; core decisions do not depend on internet access.

## 3.7 Terminology

| Term | Definition |
| --- | --- |
| Fastener | Wheel nut or bolt position evaluated visually and through a tightening record. |
| Torque curve | Time-ordered tightening signal used to derive peak torque, angle/time, gradient, seating, and anomaly features. |
| PASS | All required evidence is available and within the configured prototype rules. |
| REVIEW | Evidence is borderline, incomplete, inconsistent, or requires a qualified person. |
| HOLD | A critical defect or unsafe uncertainty is present; the item must not be represented as accepted by the prototype. |
| MES | Manufacturing Execution System; simulated by a local service or store in the MVP. |
| Confidence | A bounded measure of evidence sufficiency or model certainty; not a probability of physical safety. |
| Inspection trace | The immutable logical record connecting inputs, intermediate decisions, final decision, versions, and feedback. |

# 4. Prototype concept and use cases

## 4.1 Primary use cases

| Use case | Actor | Trigger | Expected outcome |
| --- | --- | --- | --- |
| UC-01 Normal assembly | Operator | Submit complete wheel, valid curves, matching variant | PASS with all fasteners green and MES record stored. |
| UC-02 Missing fastener | Operator | Image shows one required position empty | HOLD, highlighted position, manual containment action. |
| UC-03 Hidden under-torque | Operator | Image appears complete; one curve is below rule | HOLD based on torque evidence; demonstrates multimodal value. |
| UC-04 Wrong wheel variant | Operator | Wheel attributes conflict with vehicle configuration | HOLD with expected-versus-observed explanation. |
| UC-05 Borderline / uncertain | Operator | Blur, occlusion, or borderline curve | REVIEW or HOLD; never PASS with required evidence unavailable. |
| UC-06 Emerging tool issue | Quality engineer | Recent history shows repeated anomalies on a tool | Root-cause hypothesis and trend alert. |
| UC-07 Correct AI result | Operator | Submit confirmation or correction | Append feedback while preserving original decision. |

## 4.2 Multi-agent workflow

Orchestrator creates an inspection ID, validates the request, and starts a trace.

Input Guardian checks schema, image quality, required fields, curve completeness, and provenance.

Vision Agent locates fasteners and checks count, visible damage, and wheel/vehicle variant cues.

Torque Agent derives per-fastener curve features and compares them with configured prototype limits.

Context Agent resolves expected wheel configuration, station/tool metadata, and recent history.

Anomaly Agent detects previously unseen or cross-modal patterns and explains the triggering features.

Evidence Fusion & Risk Agent applies deterministic safety rules first, then combines non-critical evidence into PASS, REVIEW, or HOLD.

Root-Cause & Action Agent ranks likely causes and proposes a human-readable next action.

MES & Notification Agent writes the simulated quality event and updates the dashboard.

Feedback & Audit Agent preserves the original result and appends operator confirmation or correction.

## 4.3 Multimodal inputs and outputs

| Input / output | Minimum MVP content |
| --- | --- |
| Inspection image | JPEG/PNG; wheel face; one staged view; quality score; SHA-256 hash. |
| Torque data | One curve per expected fastener with timestamps, torque values, unit, tool ID, and synthetic ground truth for tests. |
| Vehicle configuration | Masked vehicle/build ID, wheel variant, expected fastener count, prototype torque profile ID. |
| Station context | Station ID, tool ID, cycle time, status, and optional shift/batch. |
| History | Recent inspections for the same station/tool/variant; limited to mock records. |
| Decision output | PASS/REVIEW/HOLD, confidence, findings, evidence links, rule IDs, likely causes, action, and limitations. |
| MES event | Inspection ID, build ID, station/tool, decision, defect codes, timestamps, trace URI, and status. |
| Feedback | Confirmation/correction, reason code, note, reviewer ID, and timestamp. |

## 4.4 Dashboard

Inspection queue and current status.

Large PASS/REVIEW/HOLD decision banner that also uses text and iconography, not color alone.

Annotated image with fastener positions and visible findings.

Per-fastener torque curves, configured bands, and anomaly markers.

Evidence contribution, rule trace, confidence, likely cause, and next action.

Recent trend by decision, defect code, station, tool, and wheel variant.

Feedback control and link to the complete audit record.

## 4.5 Simulated MES, feedback, and audit

The mock MES shall behave like an external boundary while remaining local. It accepts a versioned result payload, returns a receipt ID, and supports a failure toggle. When unavailable, the prototype queues the record locally and shows the pending state. Feedback never overwrites the original result; it creates a linked event. Each agent step records start/end timestamps, status, inputs/outputs or their hashes, version, and reason codes.

# 5. Architecture and decision design

## 5.1 Logical architecture

Figure 1. Logical architecture for the hackathon prototype.

## 5.2 Deployment view

For the MVP, the dashboard, API, orchestration, agents, local data store, and mock MES run as one deployable application or a small local process set. Agent boundaries are logical modules with versioned contracts. This minimizes 36-hour integration risk while preserving a clear migration path to independently deployable services.

| Layer | Prototype responsibility | Future production concern |
| --- | --- | --- |
| Experience | Dashboard and demo controls | Role-based workflows, accessibility, localization. |
| API/orchestration | Validation, inspection lifecycle, timeouts, trace ID | Queueing, scaling, idempotency, service-level objectives. |
| AI/decision | Vision, torque, anomaly, fusion, explanation | Validated models, calibration, drift, change control. |
| Data/integration | Fixtures, local store, mock MES | Plant historians, master data, retention, lineage. |
| Assurance | Audit, versions, tests, safe fallback | Cybersecurity, safety case, monitoring, incident response. |

## 5.3 Decision policy

| Condition | Decision | Required action |
| --- | --- | --- |
| Required fastener missing; wrong variant; critical visible damage; critical torque breach | HOLD | Contain item and request qualified manual inspection. |
| Required modality missing or low quality; agent timeout; evidence conflict; borderline rule | REVIEW or HOLD | Do not represent as accepted; resolve evidence or inspect manually. |
| All required fasteners detected; variant matches; no critical damage; all curves within limits; confidence ≥ 0.80 | PASS | Store record; prototype may show “eligible to proceed” only in demo context. |
| Mock MES unavailable after retries | Decision unchanged; record pending | Queue locally and display integration warning. |
| System or trace integrity failure | HOLD | Stop automated assessment and preserve diagnostic record. |

Safety principle A missing or unreliable required input can only maintain or increase conservatism. It cannot turn REVIEW or HOLD into PASS.

## 5.4 Prototype scoring

Hard rules determine critical outcomes. For non-critical evidence, the default score is a configurable weighted combination: vision 35%, torque 35%, configuration/context 15%, anomaly/history 15%. The dashboard shall show the active weights and contributions. These are demonstrator defaults, not validated safety limits. Any critical rule overrides the weighted score.

## 5.5 Fallback modes

| Failure / uncertainty | Fallback | Maximum allowed result |
| --- | --- | --- |
| Image quality below threshold or vision unavailable | Use available context for diagnosis; request recapture/manual check | HOLD |
| One or more torque curves missing | Show missing positions; no imputation for final decision | HOLD |
| Vehicle configuration unavailable | Use no generic specification for release; request lookup/manual check | REVIEW |
| History unavailable | Continue current inspection; mark trend analysis unavailable | PASS if all current required evidence passes |
| Anomaly model unavailable | Use deterministic known-defect rules; disclose degraded analysis | PASS if all Must evidence passes |
| Mock MES unavailable | Queue idempotent payload locally and expose pending status | Original decision |
| Dashboard unavailable | Return structured API/CLI result and audit record | Original decision |

# 6. Requirements catalogue

Each requirement has one verifiable acceptance criterion. “Demo test pack” means the version-controlled fixtures and expected results approved at the MVP scope freeze. Unless stated otherwise, performance is measured on the agreed demo laptop after warm-up.

## 6.1 Functional requirements

Core inspection behavior and user outcomes.

| ID | Priority | Requirement | Rationale | Acceptance criterion |
| --- | --- | --- | --- | --- |
| FR-001 | Must | The system shall create a unique inspection and trace ID for every accepted request. | Prevents record collision and enables end-to-end correlation. | Given 100 requests, all IDs are non-empty and unique, and every related event carries the same trace ID. |
| FR-002 | Must | The system shall validate the image, torque, configuration, and station metadata before analysis. | Bad or incomplete evidence must not create a misleading result. | All invalid fixtures are rejected or routed to the configured conservative state with field-level reasons; no invalid fixture produces PASS. |
| FR-003 | Must | The system shall evaluate the expected fastener count and presence by position. | A missing wheel fastener is a critical assembly defect. | For each curated four- and five-fastener case, the result lists every expected position and identifies all intentionally missing positions. |
| FR-004 | Must | The system shall assess wheel-variant compatibility against the selected vehicle configuration. | Wrong-part installation must be distinguished from visual damage. | All matching fixtures are marked match and all deliberate variant mismatches are marked mismatch with expected and observed identifiers. |
| FR-005 | Must | The system shall assess configured visible rim and tire concerns in the supported taxonomy. | The prototype needs a clear vision-quality demonstration beyond counting fasteners. | The annotated result returns a supported defect code, location, severity, and confidence for every labeled demo finding. |
| FR-006 | Must | The system shall analyze one tightening curve for every expected fastener. | Appearance alone cannot establish process conformance. | Each curve produces peak, seating/rise, duration or angle proxy, anomaly status, and comparison with the configured band. |
| FR-007 | Must | The system shall identify cross-modal inconsistency. | The primary innovation is detecting cases where evidence sources disagree. | The hidden under-torque case is flagged even when vision reports a complete assembly, and the explanation names the conflicting modalities. |
| FR-008 | Must | The system shall issue exactly one final state: PASS, REVIEW, or HOLD. | Operators need an unambiguous outcome. | Every valid test case returns one allowed state; all critical defects return HOLD and no unavailable required modality returns PASS. |
| FR-009 | Must | The system shall provide a ranked cause hypothesis and recommended action for REVIEW and HOLD. | Detection without an action has limited operational value. | Each non-PASS fixture displays at least one evidence-linked cause and one approved action from the action catalogue. |
| FR-010 | Must | The system shall create a mock MES quality event for every completed inspection. | Demonstrates integration and VIN/build traceability. | The local MES endpoint accepts the versioned payload, returns a receipt ID, and the stored event can be retrieved by inspection ID. |
| FR-011 | Should | The system shall show recent inspection history and trend indicators by tool, station, and variant. | Repeated defects can indicate a process issue rather than an isolated item. | A seeded recurrence case displays the correct count, rate, and affected tool or station for the configured time window. |
| FR-012 | Must | The system shall accept operator confirmation or correction without replacing the original decision. | Feedback is needed for learning and audit integrity. | Submitting feedback creates a linked, timestamped event; the original record remains unchanged and both states are visible. |
| FR-013 | Should | The system shall export a human-readable inspection report. | Reviewers need a portable demonstration artifact. | One action produces a report containing decision, evidence, versions, action, limitations, and trace ID. |
| FR-014 | Could | The system may support batch replay of prepared inspection cases. | Batch replay improves demonstration and evaluation efficiency. | A set of at least 10 fixtures completes without one failed item stopping the remaining cases, and a summary file is produced. |

## 6.2 AI and model requirements

Model behavior, orchestration, uncertainty, and change control.

| ID | Priority | Requirement | Rationale | Acceptance criterion |
| --- | --- | --- | --- | --- |
| AI-001 | Must | The vision component shall return structured detections with class, position, confidence, and model version. | Downstream rules require machine-readable evidence and provenance. | The output schema validates for every demo image and contains the loaded model identifier and checksum. |
| AI-002 | Must | The torque component shall use deterministic, documented feature extraction and prototype rules or an anomaly model. | Synthetic signals must remain reproducible and reviewable. | Replaying the same curve and configuration five times returns identical features and status. |
| AI-003 | Must | The anomaly component shall explain the features that caused an anomaly score. | An opaque anomaly score is not actionable. | Each flagged fixture lists at least one measured feature, its reference range, direction of deviation, and algorithm version. |
| AI-004 | Must | The evidence-fusion component shall apply critical rules before weighted scoring. | Safety-relevant evidence must not be averaged away. | A critical-defect fixture returns HOLD across every allowed weight configuration. |
| AI-005 | Must | The orchestrator shall execute independent vision, torque, and context analysis without inventing missing outputs. | Agent modularity must not conceal evidence gaps. | When an agent is disabled, its output is explicitly unavailable and the fallback matrix determines the maximum result. |
| AI-006 | Must | The system shall expose confidence as evidence sufficiency and model certainty, not as a safety probability. | Prevents misleading interpretation. | Dashboard and report label confidence with its definition and show unavailable or degraded contributors. |
| AI-007 | Should | The vision component shall highlight the image regions associated with each visual finding. | Spatial evidence improves reviewer trust and diagnosis. | Supported detections appear as correctly aligned labels or masks on all annotated demo images. |
| AI-008 | Must | Model thresholds, fusion weights, rules, and versions shall be externalized and traceable. | Reproducibility requires controlled configuration. | Changing the approved configuration changes its version/hash; every subsequent result records the new value. |
| AI-009 | Should | The system shall evaluate unknown or out-of-distribution inputs separately from known defects. | Unknown conditions should not be forced into a known class. | The prepared unknown case is labeled unknown/anomalous and routed to REVIEW or HOLD rather than a false known class with PASS. |
| AI-010 | Must | The system shall not retrain or modify model parameters during a live inspection. | Uncontrolled adaptation would invalidate repeatability. | Before-and-after model hashes are identical across the full demo test run; feedback is stored only for offline use. |
| AI-011 | Should | The project shall include a model card for each learned component. | Reviewers need transparent data, metrics, and limitations. | Each card names purpose, data origin, evaluation set, metrics, thresholds, known failure modes, and prohibited uses. |

## 6.3 Data requirements

Input contracts, quality, lineage, and retention.

| ID | Priority | Requirement | Rationale | Acceptance criterion |
| --- | --- | --- | --- | --- |
| DATA-001 | Must | The inspection request shall conform to a versioned schema. | A shared contract prevents ambiguous agent inputs. | Valid examples pass automated schema validation; missing required fields and unsupported versions return named errors. |
| DATA-002 | Must | Images shall be JPEG or PNG, at least 640 × 480 pixels, and no larger than 10 MB for the MVP. | Bounds make demo behavior predictable. | Boundary tests at valid limits pass; corrupt, undersized, oversized, and unsupported files fail with clear reasons. |
| DATA-003 | Must | Torque data shall contain an ordered time series, engineering unit, fastener position, tool ID, and source label. | Curve analysis requires units, identity, and ordering. | Malformed ordering, absent units, duplicate positions, NaN values, and missing curves are detected by automated tests. |
| DATA-004 | Must | Vehicle, wheel, and process reference data shall identify the expected variant, fastener count, and prototype torque profile. | Decision rules depend on resolved master data. | Every demo build ID resolves to one approved configuration; ambiguous or unknown IDs do not produce PASS. |
| DATA-005 | Must | Synthetic and staged data shall be visibly labeled as such. | Prevents demonstration data from being confused with production evidence. | Dataset manifest and dashboard identify origin as synthetic, staged, anonymized, or production-like for every fixture. |
| DATA-006 | Must | Every input artifact and configuration shall have provenance and a cryptographic hash. | Supports replay, tamper detection, and audit. | The trace contains hashes for image, torque package, configuration, and model artifacts; a modified artifact yields a different hash. |
| DATA-007 | Should | The demo dataset shall cover normal, known-defect, cross-modal, low-quality, unknown, and integration-failure cases. | A balanced pack is needed to test more than the happy path. | The approved manifest contains at least two cases per named class and one expected result per case. |
| DATA-008 | Should | The prototype shall retain local inspection and feedback records for a configurable period. | Even mock proprietary data needs controlled lifecycle behavior. | A configured purge removes expired data and associated derived artifacts while preserving a purge audit event. |
| DATA-009 | Must | No real VIN, employee identity, or proprietary plant identifier shall be required for the demo. | Minimizes privacy and confidentiality risk. | The demo pack passes a review confirming masked build IDs, pseudonymous reviewer IDs, and no real plant secrets. |

## 6.4 Integration requirements

External boundaries and agent contracts.

| ID | Priority | Requirement | Rationale | Acceptance criterion |
| --- | --- | --- | --- | --- |
| INT-001 | Must | The inspection API shall accept image, torque package, and metadata and return an inspection ID immediately. | Creates a realistic integration entry point. | A valid request returns an ID and accepted status within 500 ms, excluding upload time, on the demo laptop. |
| INT-002 | Must | Agent inputs and outputs shall use versioned JSON-compatible contracts. | Prevents silent coupling across modules. | Contract tests validate every agent response; an incompatible version is rejected with an explicit error. |
| INT-003 | Must | The mock MES endpoint shall be idempotent by inspection ID. | Retries must not create duplicate quality incidents. | Submitting the same event three times results in one stored record and the same receipt ID. |
| INT-004 | Must | MES delivery failures shall be retried and then queued locally. | Inspection evidence must not be lost during a simulated outage. | With the failure toggle enabled, the item appears pending; after recovery, it is delivered once and marked synchronized. |
| INT-005 | Should | The system shall expose health status for application, model readiness, data store, and mock MES. | Demo operators need rapid fault diagnosis. | The health response reports each dependency separately and changes status when a dependency is disabled. |
| INT-006 | Should | The system shall provide query endpoints for inspection, history, feedback, and audit trace. | Supports dashboard and review without direct database access. | Authorized demo requests retrieve the correct seeded records by inspection, build, station, and tool filters. |
| INT-007 | Must | All timestamps exchanged across boundaries shall use UTC ISO 8601 and carry a schema version. | Consistent time and versioning support event ordering. | Contract tests reject timestamps without timezone and payloads without a supported schema version. |

## 6.5 Interface and usability requirements

Dashboard behavior and accessible communication.

| ID | Priority | Requirement | Rationale | Acceptance criterion |
| --- | --- | --- | --- | --- |
| UI-001 | Must | The dashboard shall show the final state, confidence, primary reason, and next action above the fold. | The operator must understand the outcome quickly. | In a moderated test, each of three reviewers identifies the state and action within 30 seconds for all core scenarios. |
| UI-002 | Must | Status shall be communicated by text and icon as well as color. | Color alone is not accessible or sufficiently explicit. | A grayscale review preserves distinct PASS, REVIEW, and HOLD meaning, and automated checks find visible labels. |
| UI-003 | Must | The visual evidence view shall map findings to labeled fastener positions. | Position-level action requires precise localization. | Each fixture shows the expected position labels and selected finding opens its supporting values. |
| UI-004 | Must | The torque view shall show each curve, its configured band, and the flagged feature. | Makes sensor reasoning inspectable. | For the under-torque case, the affected curve and threshold breach are visually distinguishable and numerically stated. |
| UI-005 | Should | The trend view shall support decision, defect, station, tool, and variant filters. | Quality engineers need focused recurrence analysis. | Applying each filter to seeded history returns the expected count and chart values. |
| UI-006 | Must | The feedback control shall require a reason for corrections and show confirmation. | Corrections must be deliberate and auditable. | A correction without a reason is blocked; a valid correction displays its event ID and appears in the trace. |
| UI-007 | Must | The interface shall display the demo-only limitation on result and report views. | Prevents the prototype from appearing production-approved. | The limitation is visible without opening help on all final-result pages and exported reports. |

## 6.6 Security and privacy requirements

Controls proportionate to a local demonstrator.

| ID | Priority | Requirement | Rationale | Acceptance criterion |
| --- | --- | --- | --- | --- |
| SEC-001 | Must | The system shall validate filenames, MIME type, file signature, size, schema, and identifiers at the trust boundary. | Untrusted inputs can corrupt or exploit the application. | Path traversal, executable masquerading as an image, malformed JSON, oversized files, and invalid identifiers are rejected. |
| SEC-002 | Must | The system shall use parameterized data access and shall not execute uploaded content. | Reduces injection and code-execution risk. | Security tests confirm SQL/meta-character inputs are treated as data and uploaded files are never invoked. |
| SEC-003 | Must | Secrets shall not be embedded in source, fixtures, logs, or the document. | Credentials must remain outside distributable artifacts. | Automated secret scanning reports no high-confidence secrets; configuration uses environment variables or local secret injection. |
| SEC-004 | Must | Logs shall exclude raw image bytes, torque arrays, tokens, and unnecessary personal data. | Limits disclosure while preserving traceability. | A log review of all demo scenarios contains hashes and summaries but none of the prohibited content. |
| SEC-005 | Should | State-changing demo actions shall require an authenticated session or controlled demo role. | Feedback and configuration changes affect audit records. | Anonymous requests cannot submit feedback, edit thresholds, purge data, or replay pending MES events. |
| SEC-006 | Must | Original decisions and audit events shall be append-only through the application interface. | Historical evidence must not be silently rewritten. | No supported API updates or deletes an original decision; corrections and purges create new audit events. |
| SEC-007 | Should | Third-party dependencies and model artifacts shall be inventoried with source and license. | Reduces supply-chain and legal risk. | The delivered inventory names package/model version, source, license, and checksum; unresolved licenses are flagged. |
| SEC-008 | Must | The prototype shall run locally by default and shall not transmit inspection data externally. | Protects proprietary manufacturing information. | Network monitoring during the complete offline demo records no external data transmission by the application. |

## 6.7 Performance and reliability requirements

Latency, repeatability, and safe failure.

| ID | Priority | Requirement | Rationale | Acceptance criterion |
| --- | --- | --- | --- | --- |
| PR-001 | Must | P95 end-to-end processing time shall be no more than five seconds across 20 warm runs. | A smooth demo should resemble an inline quality workflow. | Measured P95 from accepted request to rendered decision is ≤ 5.0 seconds on the documented demo laptop. |
| PR-002 | Must | The same inputs, versions, and configuration shall produce the same decision and rule trace. | Reproducibility is central to auditability. | Five replays of every core fixture produce identical state, findings, rule IDs, and derived torque features. |
| PR-003 | Must | An agent error or timeout shall be contained and converted to a defined fallback. | One module must not crash the inspection service. | Injected failures for every agent complete without an unhandled exception and match the fallback matrix. |
| PR-004 | Must | A required evidence or trace-integrity failure shall fail conservatively. | Unknown state must never be treated as conformance. | All required-evidence and hash-validation failure tests return REVIEW or HOLD, never PASS. |
| PR-005 | Should | The system shall process 20 sequential demo inspections without restart or resource exhaustion. | Demonstrates basic stability. | The endurance run completes all requests, with no unhandled errors and memory growth below 20% after warm-up. |
| PR-006 | Should | History queries over 10,000 seeded records shall complete within two seconds at P95. | Dashboard analysis should remain responsive. | The documented benchmark reports P95 ≤ 2.0 seconds for the defined query set. |
| PR-007 | Must | Pending mock MES events shall survive an application restart. | An outage should not lose quality records. | A queued event remains pending after restart and is delivered once after the endpoint recovers. |
| PR-008 | Must | The system shall start with all core demo assets available offline. | Internet dependency creates unacceptable demo risk. | With network disabled, the application starts, runs all core scenarios, and produces reports without downloading assets. |

## 6.8 Explainability and audit requirements

Evidence, reason codes, and decision reconstruction.

| ID | Priority | Requirement | Rationale | Acceptance criterion |
| --- | --- | --- | --- | --- |
| XA-001 | Must | Every result shall state the top evidence for and against the final decision in plain language. | Balanced evidence reduces over-trust. | Each core report has no more than three primary reasons and includes conflicting evidence when present. |
| XA-002 | Must | Every finding shall link to its source modality and agent output. | Reviewers must distinguish observation from inference. | Selecting a finding reveals the source artifact/hash, measured values, agent, and timestamp. |
| XA-003 | Must | The final decision shall list all triggered hard-rule IDs and score contributions. | Rules and weighted evidence must be reconstructable. | An independent calculation from the trace reproduces the displayed decision and score for every core fixture. |
| XA-004 | Must | The system shall display expected versus observed values and units for torque and configuration checks. | Concrete comparisons are more useful than generic warnings. | All relevant findings show value, reference/band, unit, and deviation or mismatch. |
| XA-005 | Must | The inspection trace shall record agent status, duration, version, reason codes, and input/output hashes. | Supports diagnosis and replay. | The trace schema validates and has one complete event per invoked agent for every completed inspection. |
| XA-006 | Must | Feedback shall preserve both the original prediction and corrected label with actor, reason, and time. | Learning data must remain accountable. | A feedback audit query returns the before/after values and the correction event without altering the initial trace. |
| XA-007 | Should | The prototype shall generate a replay manifest for any inspection. | A compact replay package supports debugging and review. | The manifest references all required fixture and version hashes and reproduces the same result in the demo environment. |
| XA-008 | Must | Explanations shall state relevant uncertainty and limitations. | Users need to know when evidence is synthetic, degraded, or outside scope. | Synthetic inputs, unavailable agents, unknown anomalies, and unsupported defect classes are explicitly disclosed in result and report. |

## 6.9 Documentation and testing requirements

Delivery evidence and maintainability.

| ID | Priority | Requirement | Rationale | Acceptance criterion |
| --- | --- | --- | --- | --- |
| DOC-001 | Must | The project shall include a quick-start guide that runs a prepared case in 15 minutes or less. | Judges and reviewers need a low-friction path. | A reviewer using a clean supported environment follows the guide and obtains the documented result within 15 minutes. |
| DOC-002 | Must | The project shall document architecture, agent contracts, configuration, decision rules, and data schemas. | Implementation must be understandable beyond the demo team. | Documentation review finds each named topic, at least one valid example, and no unresolved Must-level placeholder. |
| DOC-003 | Must | The automated test suite shall cover validation, decision branches, fallbacks, contracts, persistence, and security boundaries. | Core behavior needs repeatable verification. | All Must requirement tests pass and every PASS/REVIEW/HOLD branch plus each fallback has at least one automated test. |
| DOC-004 | Must | The delivery shall include a requirements traceability matrix. | Links business intent to tests and evidence. | Every Must requirement maps to at least one test or inspection record; every core demo test maps back to requirements. |
| DOC-005 | Should | The delivery shall include model cards, dataset manifest, dependency inventory, runbook, and known-limitations register. | Operational and AI transparency reduce handover risk. | Each artifact exists, is versioned, and is referenced from the main README. |
| DOC-006 | Must | The team shall record the exact demo environment and benchmark method. | Performance claims are meaningful only with context. | The record names OS, CPU, memory, accelerator, software versions, warm-up, run count, and timing boundaries. |

## 6.10 Requirement totals

| Category | Must | Should | Could | Total |
| --- | --- | --- | --- | --- |
| Functional | 11 | 2 | 1 | 14 |
| AI and model | 8 | 3 | 0 | 11 |
| Data | 7 | 2 | 0 | 9 |
| Integration | 5 | 2 | 0 | 7 |
| Interface and usability | 6 | 1 | 0 | 7 |
| Security and privacy | 6 | 2 | 0 | 8 |
| Performance and reliability | 6 | 2 | 0 | 8 |
| Explainability and audit | 7 | 1 | 0 | 8 |
| Documentation and testing | 5 | 1 | 0 | 6 |
| Total | 61 | 16 | 1 | 78 |

# 7. 36-hour MVP delivery plan

## 7.1 MVP boundary

| Must demonstrate | Defer if time is constrained |
| --- | --- |
| One wheel image, one torque package, one mock vehicle configuration, and one station/tool context per inspection. | Live camera, real fastening controller, PLC, or plant MES connectivity. |
| Input quality checks, fastener presence, variant check, torque analysis, cross-modal inconsistency, conservative decision. | Production model training, continuous learning, automated threshold optimization. |
| PASS, REVIEW, and HOLD scenarios with annotated evidence and clear action. | Advanced natural-language generation, mobile application, multi-language support. |
| Mock MES receipt, history/trend seed data, feedback event, and complete trace. | High availability, distributed services, enterprise identity, production monitoring. |
| Automated tests for critical rules, fallbacks, contracts, and replay. | Broad defect catalogue or claims beyond the curated dataset. |

## 7.2 Work plan and exit gates

| Elapsed time | Focus | Exit gate |
| --- | --- | --- |
| Hours 0–2 | Freeze scope, schemas, taxonomy, decision table, demo fixtures, owners. | All Must scenarios and contracts approved; no unresolved critical design question. |
| Hours 2–8 | Build fixture generator, input validation, configuration/context store, torque features. | Normal and torque-anomaly fixtures pass unit tests. |
| Hours 4–14 | Build or integrate vision component and annotated output in parallel. | Fastener positions and supported visual findings render on core images. |
| Hours 8–18 | Implement orchestration, hard rules, fusion, explanations, trace, and mock MES. | End-to-end API produces deterministic results for PASS, REVIEW, and HOLD. |
| Hours 14–24 | Build dashboard, trend seed data, feedback, and report export. | All demo evidence, action, limitation, and receipt states are visible. |
| Hours 24–30 | Run requirement tests, fallback injections, security checks, and benchmarks. | No open Must defect; performance and replay evidence recorded. |
| Hours 30–34 | Polish UX, documentation, demo script, and offline package. | Fresh-start rehearsal completes without developer intervention. |
| Hours 34–36 | Freeze build, create backup recording/screenshots, rehearse twice. | Primary and fallback demos both complete within the presentation window. |

## 7.3 Team split

| Workstream | Primary responsibility | Critical handoff |
| --- | --- | --- |
| AI / vision | Image quality, fastener and supported defect evidence, annotations, model card. | Versioned VisionOutput contract and cached model artifact. |
| Data / torque | Synthetic curves, feature extraction, anomaly rules, ground truth, dataset manifest. | Per-fastener TorqueOutput and approved reference bands. |
| Application | API, orchestration, decision rules, persistence, mock MES, audit. | Stable inspection lifecycle and trace contract. |
| Experience / demo | Dashboard, trend view, feedback, report, demo narrative and rehearsals. | Result view consumes only frozen contracts. |
| Quality lead | Requirement tests, expected results, risk review, release checklist. | Final Must-requirement evidence and go/no-go decision. |

## 7.4 Definition of done

All 61 Must requirements have passing evidence or a formally recorded waiver.

Core offline scenarios run from a clean start with the frozen build and fixtures.

No core scenario produces an unsafe PASS; all critical evidence gaps fail conservatively.

P95 latency, deterministic replay, and queued-MES recovery targets are met and recorded.

The dashboard and report display evidence, uncertainty, action, trace ID, and demo-only limitation.

Quick start, architecture, contracts, model/data documentation, known limitations, and traceability matrix are complete.

# 8. Demonstration and validation

## 8.1 Demo scenarios

| ID | Scenario | Key evidence | Expected result | Purpose |
| --- | --- | --- | --- | --- |
| DS-01 | Normal matching assembly | All fasteners present; curves in band; variant matches | PASS | Establishes the complete happy path. |
| DS-02 | Hidden under-torque | Image complete; fastener 3 curve below band | HOLD | Proves multimodal value over vision-only inspection. |
| DS-03 | Missing fastener | One expected position absent; corresponding curve absent | HOLD | Shows critical visual rule and position-level evidence. |
| DS-04 | Wrong wheel variant | Observed attributes conflict with build configuration | HOLD | Shows contextual verification. |
| DS-05 | Borderline curve | One non-critical feature near configured review limit | REVIEW | Shows uncertainty and human governance. |
| DS-06 | Poor image quality | Blur/occlusion below quality threshold | HOLD | Shows conservative failure behavior. |
| DS-07 | Unknown visual anomaly | Out-of-distribution signal without supported class | REVIEW | Shows the system admits what it does not know. |
| DS-08 | Tool recurrence | Seeded history contains repeated anomalies for one tool | REVIEW or HOLD | Shows root-cause and trend intelligence. |
| DS-09 | Mock MES outage | Quality event endpoint fails then recovers | Original decision + pending/synchronized | Shows durable integration fallback. |
| DS-10 | Operator correction | Reviewer corrects a prepared false alert | Original preserved + feedback event | Shows auditable learning loop. |

## 8.2 Success metrics

| Metric | MVP target | Measurement |
| --- | --- | --- |
| Core scenario decision accuracy | 100% across DS-01 to DS-10 expected states | Automated end-to-end assertions against approved expected results. |
| Unsafe PASS count | 0 across all negative, degraded, and injected-failure cases | Test report filtered for bad/uncertain cases with PASS outcome. |
| Fastener-position recall | ≥ 90% on the curated clean-image set | Detected expected positions divided by labeled expected positions. |
| Fastener-position precision | ≥ 85% on the curated clean-image set | Correct detections divided by all reported detections. |
| Torque anomaly agreement | ≥ 90% on the synthetic validation set | Prototype classification compared with generator labels. |
| End-to-end latency | P95 ≤ 5 seconds across 20 warm runs | Timestamp at accepted request through rendered decision. |
| Decision reproducibility | 100% on five replays per core fixture | Exact match of state, findings, rules, and derived torque features. |
| Audit completeness | 100% of completed inspections | Trace-schema validation and event count checks. |
| Fresh-start usability | Prepared case completed in ≤ 15 minutes | Independent reviewer follows the quick-start guide. |
| Explanation comprehension | State, top reason, and action identified in ≤ 30 seconds | Moderated task with three reviewers. |

Metric interpretation Accuracy and zero-unsafe-PASS targets apply only to the small, curated prototype test pack. They are not production performance claims, safety guarantees, or evidence of generalization.

## 8.3 Test strategy

| Test level | Coverage | Evidence |
| --- | --- | --- |
| Unit | Schema validation, image quality, torque features, thresholds, rule boundaries, hashes. | Automated test results with named fixture and requirement IDs. |
| Contract | Inspection API, every agent output, mock MES, feedback, trace, schema versions. | Positive and negative schema tests. |
| Integration | Image/torque/context through decision, storage, dashboard, MES queue, feedback. | End-to-end records for each core path. |
| AI/model | Curated labels, confusion summaries, threshold sweep, unknown case, model card. | Evaluation notebook/report frozen with model hash. |
| Resilience | Agent timeout, missing input, corrupt artifact, MES outage, restart, unavailable history. | Fault-injection test log matched to fallback matrix. |
| Security/privacy | File masquerading, path traversal, injection strings, unauthorized change, secret scan, log review. | Automated checks plus a short manual checklist. |
| Performance | Warm and cold latency, 20-item endurance, history-query benchmark. | Environment record and percentile report. |
| Usability | Comprehension, feedback submission, limitation visibility, grayscale state review. | Moderated observations and issue list. |
| Document acceptance | Open, navigate TOC, inspect tables/figures, print/PDF review. | Validated DOCX and visual inspection record. |

## 8.4 Requirements traceability approach

The implementation team shall maintain a machine-readable matrix with columns: Requirement ID, design component, test ID, fixture, expected result, actual result, evidence URI, owner, and status. The following sample establishes the pattern.

| Requirement | Design component | Test / scenario | Evidence |
| --- | --- | --- | --- |
| FR-007 | Anomaly + fusion agents | DS-02 / E2E-HIDDEN-TORQUE | Trace showing vision complete, torque breach, rule, HOLD. |
| INT-003 | Mock MES adapter | CONTRACT-MES-IDEMPOTENCY | One stored record and stable receipt after three submissions. |
| PR-004 | Fallback manager | FAULT-MISSING-TORQUE | No PASS; missing position and conservative result recorded. |
| XA-003 | Decision engine + trace | REPLAY-RULE-CALC | Independent reconstruction matches displayed state and score. |
| SEC-008 | Local deployment | OFFLINE-CORE-SUITE | Core scenarios complete with network disabled. |

# 9. Risks, controls, and limitations

## 9.1 Risk register

| ID | Risk | P / I | Mitigation and fallback | Owner |
| --- | --- | --- | --- | --- |
| R-01 | Insufficient labeled wheel images | H / H | Use staged fixtures and explicit deterministic visual cues; do not claim broad generalization. | AI lead |
| R-02 | Vision fails under angle, glare, or occlusion | H / H | Quality gate, augmentation, fixed demo setup, conservative HOLD, manual review. | AI lead |
| R-03 | Synthetic torque does not represent plant signals | H / H | Label it synthetic; use rules only for demonstration; require real-tool calibration after MVP. | Quality SME |
| R-04 | Multimodal mapping pairs the wrong curve and position | M / Critical | Use position IDs and contract validation; mismatch or duplicate forces HOLD. | Data lead |
| R-05 | Thresholds appear authoritative | M / H | Display prototype labels and configuration provenance; prohibit safety claims. | Product owner |
| R-06 | Too many agents create integration delay | M / H | Implement logical modules in one application; freeze contracts by hour 2. | Technical lead |
| R-07 | Model or dependency download fails | M / H | Cache licensed artifacts and support offline deterministic fallback fixtures. | Technical lead |
| R-08 | Mock MES outage disrupts demo | M / M | Local durable queue, visible pending state, and pretested recovery. | Application lead |
| R-09 | Dashboard polish displaces core assurance | M / H | Prioritize decision, evidence, trace, and tests before secondary charts. | Demo lead |
| R-10 | Confidential identifiers enter fixtures/logs | L / H | Use masked IDs, local-only processing, manifest review, and log minimization. | Security reviewer |
| R-11 | Unsafe or misleading PASS in demo | L / Critical | Critical hard rules, missing-evidence gates, negative-suite go/no-go test. | Quality lead |
| R-12 | Live demo instability | M / H | Two rehearsals, frozen build, backup screenshots/video, CLI/API fallback. | Demo owner |

## 9.2 Known limitations

The visual component is evaluated only on staged or curated views and may not generalize to production lighting, wheel designs, contamination, motion blur, or camera geometry.

Torque data and engineering limits are synthetic or mock values. The prototype does not establish joint integrity or conformity with an actual vehicle specification.

Root-cause hypotheses are evidence-linked recommendations, not verified causal conclusions.

Unknown-anomaly detection can flag novelty but cannot name every defect or prove physical risk.

The mock MES contract has not been validated against a plant-specific MES, traceability model, or retention policy.

Security, identity, monitoring, safety governance, model lifecycle, and operational resilience are intentionally reduced for the hackathon.

## 9.3 Production-entry gates

Plant-specific hazard analysis and quality process approval.

Representative data collection with labeling protocol, measurement-system review, and controlled train/validation/test split.

Capability and error-cost study by wheel variant, station, tool, shift, lighting, and known failure mode.

Validated torque engineering specifications and deterministic fastener-to-curve association.

Cybersecurity threat model, dependency/model provenance review, identity and authorization, encryption, retention, and incident response.

MES/PLC integration testing in a non-production environment with idempotency and rollback behavior.

Human-factors evaluation, operating procedure, training, override governance, and ongoing monitoring/change control.

# 10. Post-hackathon roadmap

| Phase | Indicative duration | Objectives | Exit evidence |
| --- | --- | --- | --- |
| 1. Validate the concept | Weeks 1–4 | Engage wheel-assembly SMEs; replace mock rules with approved engineering definitions; collect representative images and real torque traces. | Approved taxonomy, data plan, labeled pilot set, integration discovery, updated risk assessment. |
| 2. Build a pilot | Weeks 5–10 | Fine-tune/calibrate models; integrate one non-production camera/tool feed; implement enterprise identity and plant-specific MES sandbox. | Pilot model cards, capability report, security review, operator UAT, traceable test results. |
| 3. Shadow-mode trial | Weeks 11–16 | Run beside existing inspection without controlling release; compare decisions and analyze misses, false alerts, latency, and workflow fit. | Predefined acceptance thresholds met, drift baseline, incident/override process tested. |
| 4. Controlled deployment | Months 5–8 | Introduce governed decision support at one station with human approval and rollback. | Operational readiness review, monitoring, training, support model, change control. |
| 5. Scale and improve | Month 9 onward | Expand variants/stations; add validated process analytics, supplier/batch context, and controlled retraining. | Per-site validation, benefits realization, audited lifecycle metrics. |

## 10.1 Future capability themes

Real camera and tightening-controller integration with trusted position correlation.

Statistical process control and early warning for tool or station drift.

Validated multi-view vision, 3D geometry, thermal or acoustic evidence where justified.

Human-reviewed active learning and governed retraining with rollback.

Cross-station genealogy, supplier/batch analysis, containment support, and quality-cost analytics.

Production-grade observability, model/data drift monitoring, cybersecurity, access control, and resilience.

# 11. Acceptance checklist

| Gate | Acceptance question | Status |
| --- | --- | --- |
| Scope | Are all Must scenarios, supported defect classes, and non-goals frozen? | □ |
| Data | Are fixtures labeled, versioned, hashed, and clearly marked synthetic/staged? | □ |
| Decision | Are hard rules, score weights, fallbacks, and actions approved and traceable? | □ |
| Quality | Do all Must tests pass with zero unsafe PASS across negative/degraded cases? | □ |
| Performance | Are latency, replay, endurance, query, and restart results recorded? | □ |
| Security | Have boundary tests, secret scan, dependency inventory, offline behavior, and log review passed? | □ |
| Explainability | Can a reviewer reconstruct each decision from the trace? | □ |
| Usability | Can reviewers identify state, reason, and action within 30 seconds? | □ |
| Documentation | Are quick start, architecture, contracts, model/data notes, limitations, and traceability complete? | □ |
| Demo readiness | Have primary and fallback demos been rehearsed twice from a clean start? | □ |
| Assurance | Is the demo-only limitation visible in the interface, report, and presentation? | □ |

# Appendix A. Defect and action taxonomy

| Code | Condition | Default severity | Decision floor | Typical prototype action |
| --- | --- | --- | --- | --- |
| VIS-MISSING | Expected fastener not visually present | Critical | HOLD | Contain and inspect/rework. |
| VAR-MISMATCH | Wheel variant conflicts with build configuration | Critical | HOLD | Verify part and build record; replace if confirmed. |
| VIS-RIM | Supported visible rim damage finding | High | HOLD | Manual inspection and disposition. |
| VIS-TIRE | Supported visible tire concern | High | HOLD | Manual inspection and disposition. |
| TRQ-LOW | Peak/seating signature below configured band | Critical | HOLD | Verify fastening record and rework under approved process. |
| TRQ-HIGH | Peak/seating signature above configured band | Critical | HOLD | Inspect joint/component and tool calibration. |
| TRQ-SHAPE | Curve-shape anomaly without a critical limit breach | Medium | REVIEW | Engineering review; inspect tool and joint. |
| DATA-QUALITY | Required evidence low quality, absent, or mismatched | High | REVIEW/HOLD | Recapture or manually inspect; do not accept automatically. |
| AI-UNKNOWN | Unknown or out-of-distribution condition | Medium | REVIEW | Qualified review; label if confirmed. |
| PROC-RECURRENCE | Repeated issue associated with tool/station/variant | Medium | REVIEW | Check tool/station and consider containment window. |

# Appendix B. Example inspection output

Illustrative values only; the example intentionally demonstrates a visually complete wheel with an abnormal tightening record.

| Field | Example value |
| --- | --- |
| Inspection / trace | INS-DEMO-002 / TRC-DEMO-002 |
| Build / station / tool | BUILD-042 / WS-03 / TOOL-07 |
| Configuration | Variant W17-A; 5 expected fasteners; profile TP-DEMO-01 |
| Vision result | 5 of 5 fasteners detected; no supported visible damage; confidence 0.94 |
| Torque result | Fastener 3 peak 78 demo-Nm versus configured 92–108 demo-Nm; low seating signature |
| Cross-modal finding | Appearance complete, process evidence non-conforming |
| Final state | HOLD |
| Primary reason | TRQ-LOW at fastener 3; critical rule DR-TRQ-01 |
| Likely cause | Incomplete tightening or tool/process anomaly; hypothesis only |
| Recommended action | Contain assembly; verify fastening record, joint, and tool under approved procedure |
| Mock MES status | Stored; receipt MES-DEMO-0092 |
| Limitations | Synthetic curve and mock limits; not a production release decision |

# Appendix C. Example interface contracts

## C.1 Inspection request

{
  "schema_version": "1.0",
  "build_id": "BUILD-042",
  "station_id": "WS-03",
  "tool_id": "TOOL-07",
  "wheel_variant": "W17-A",
  "image_ref": "fixtures/ds02/wheel.png",
  "torque_ref": "fixtures/ds02/torque.json",
  "source_classification": "synthetic_and_staged"
}

## C.2 Decision response

{
  "schema_version": "1.0",
  "inspection_id": "INS-DEMO-002",
  "trace_id": "TRC-DEMO-002",
  "decision": "HOLD",
  "confidence": {"value": 0.91, "meaning": "evidence_sufficiency"},
  "triggered_rules": ["DR-TRQ-01"],
  "findings": [{"code": "TRQ-LOW", "fastener_position": 3}],
  "mes_status": "stored",
  "demo_only": true
}

# Appendix D. Requirement ID index

FR-001–FR-014 • AI-001–AI-011 • DATA-001–DATA-009 • INT-001–INT-007 • UI-001–UI-007 • SEC-001–SEC-008 • PR-001–PR-008 • XA-001–XA-008 • DOC-001–DOC-006

Total: 78 requirements (61 Must, 16 Should, 1 Could).